# Inzenity MVP 1.0 — Fitur Ada vs Kurang

Dokumen ini merangkum fitur yang sudah ada dan yang masih kurang di Inzenity MVP 1.0, baik untuk member app (Android) maupun web admin, sebelum siap dirilis ke Google Play Store.

Tanggal: 2026-08-11
Versi APK terakhir: v9 (2 Agustus 2026)
Branch GitHub: main — sudah sinkron dengan local.

## 📱 MEMBER APP (Android APK)

### ✅ Sudah Ada

| Fitur | Keterangan | Notes |
| --- | --- | --- |
| Login member | Username + password, session token disimpan | Token via localStorage + cookie |
| Home screen | Hero banner auto-swipe, sponsor, news, community links | Banner diatur via admin |
| Events | List event, detail event, RSVP Going/Maybe/Not Going | RSVP masuk ke backend |
| My Zenix | Profil mobil: nickname, model, tahun, plat nomor | Cuma tersimpan lokal di HP |
| Upload foto lokal | Foto mobil & avatar bisa di-upload dari galeri/kamera | Tapi cuma di localStorage, bukan ke server |
| Vendor directory | Daftar partner + search + chat WhatsApp | WhatsApp link otomatis |
| Merchandise | List merch + halaman detail | Belum ada checkout |
| Dark/light mode | Toggle tema | Tersimpan di localStorage |
| Bottom nav + side drawer | Navigasi utama | Home, Events, Vendors, Merch, My Zenix |
| Sponsor detail | Halaman detail sponsor | Masih placeholder konten |
| Demo login shortcut | Tombol demo member di landing | Perlu dihapus/sembunyikan sebelum rilis production |

### ❌ Belum Ada / Kurang

| Fitur | Kenapa Penting | Prioritas |
| --- | --- | --- |
| Push notification | Gak ada FCM/OneSignal. Penting buat announce event & reminder | Tinggi |
| Upload foto ke server | Foto profil & mobil cuma lokal, hilang kalau ganti HP | Tinggi |
| Sinkronisasi profil My Zenix | Data mobil gak tersimpan di backend | Tinggi |
| Forgot password / change password | Member gak bisa ganti password sendiri | Tinggi |
| Pull-to-refresh | Data gak bisa di-refresh manual saat buka app | Menengah |
| Offline mode / caching | Kalau jaringan lemah, app kosong | Menengah |
| Onboarding / tutorial | First-time user gak ada pengenalan singkat | Menengah |
| Multi-language (EN/ID) | Target user Indonesia, saat ini cuma English | Menengah |
| Crash analytics | Gak ada Sentry / Firebase Crashlytics | Menengah |
| Chat antar member | Belum ada komunikasi internal | Rendah |
| Pembayaran / merch checkout | Merch cuma katalog, belum ada order/payment | Rendah |
| Event check-in / QR | Belum ada absensi saat event | Rendah |
| In-app update notification | Member gak tahu kalau ada versi baru | Rendah |

## 🖥️ WEB ADMIN

### ✅ Sudah Ada

| Fitur | Keterangan |
| --- | --- |
| Login admin | Scope admin terpisah dari member |
| CRUD Users | Create, read, update, delete member & admin |
| CRUD Events | Kelola event + field lengkap (date, location, host, meeting point, dll) |
| CRUD Announcements | Post pengumuman |
| CRUD Vendors | Kelola direktori partner |
| CRUD Banners | Kelola hero banner di home |
| CRUD Sponsors | Kelola sponsor/partner |
| CRUD News | Kelola berita/update |
| CRUD Merchandise | Kelola katalog merch |
| Reset seed data | Reset ke data demo dari admin panel |
| Stats count | Nunjukin jumlah users, events, vendors, dll |

### ❌ Belum Ada / Kurang

| Fitur | Kenapa Penting | Prioritas |
| --- | --- | --- |
| Upload gambar | Field image/logo cuma text URL, admin harus upload manual dulu | Tinggi |
| Hash password | Password user disimpan plain text — red flag buat production | Tinggi |
| Ganti / reset password member | Admin gak bisa bantu reset password member | Tinggi |
| Dashboard RSVP per event | Gak bisa lihat siapa yang daftar dan status-nya | Tinggi |
| Export data | Gak bisa export member / RSVP ke Excel/CSV | Menengah |
| Search & pagination | Tabel bakal berat kalau data sudah ratusan | Menengah |
| Rich text editor | Deskripsi event masih textarea polos | Menengah |
| Audit log | Gak ada jejak siapa yang edit/delete data | Menengah |
| Settings / config page | Nama komunitas, kontak, sosmed masih hardcoded | Menengah |
| Responsive mobile admin | Admin UI desktop-first, susah dipakai lewat HP | Menengah |
| Preview gambar | Gak ada thumbnail sebelum publish | Rendah |

## 🚀 PLAY STORE RELEASE REQUIREMENTS

### ❌ Blocker — Harus Selesai Sebelum Rilis

| Item | Status | Keterangan |
| --- | --- | --- |
| Google Play Console account | Belum | Daftar + bayar $25 one-time |
| Privacy Policy | Belum | Wajib ada di Play Store |
| Terms of Service | Belum | Wajib ada |
| App content rating | Belum | Isi kuesioner di Play Console |
| Data safety form | Belum | Google wajibkan declare data yang dikumpulin |
| Signed release APK / AAB | Belum | Belum setup keystore proper |
| App icon & store screenshots | Sebagian | Icon ada, tapi butuh store listing assets lengkap |
| Production backend URL | Belum | Sekarang pakai Cloudflare tunnel trycloudflare.com — tidak stabil |
| HTTPS-only | Belum | usesCleartextTraffic="true" harus mati di production |
| Target SDK compliance | Perlu cek | Pastikan targetSdkVersion sesuai kebutuhan Google 2026 |
| Remove/sembunyikan demo account | Perlu | Google tester butuh credential yang jelas; demo shortcut mungkin ditolak |

### ⚠️ Perlu Perhatian

- Demo account (raka/member123, dina/member123, dll) — sebaiknya disembunyikan di production build atau dijadikan internal test saja.

- Versioning — versionCode masih 1, perlu strategy version tiap update.

- App bundle (AAB) — Google lebih prefer AAB daripada APK untuk rilis.

## 🎯 Rekomendasi MVP 1.0 PlayStore

### Must-Have Sebelum Rilis

- Production backend — domain sendiri + HTTPS (bukan tunnel)

- Privacy policy + Terms of Service

- Password hashing

- Upload gambar ke backend (foto profil, banner, merch, sponsor, vendor)

- Sinkronisasi My Zenix ke backend

- Signed release APK/AAB

- Play Console setup + data safety form

### Nice-to-Have (Bisa Rilis Tanpa)

- Push notification

- Chat antar member

- Payment / merch checkout

- Event check-in QR

- Multi-language

- Rich analytics dashboard

## 🗓️ Roadmap Prioritas Minggu Ini

| Minggu | Fokus | Output |
| --- | --- | --- |
| 1 | Hash password + upload gambar backend | Admin bisa upload gambar & password aman |
| 2 | Sinkronisasi My Zenix + privacy policy | Profil mobil tersimpan di server + halaman legal |
| 3 | Production domain + signed APK/AAB | Backend live di domain sendiri + build rilis |
| 4 | Play Console submission | Upload AAB, isi data safety & content rating |

## 📂 Lokasi File Terkait

- Backend: backend/main.py

- Member app: public/index.html, public/app.js

- Admin web: public/admin.html, public/admin.js

- Styles: public/styles.css

- Android project: android/

- GitHub: https://github.com/km85/Inzenity.git

Dokumen ini bisa di-update seiring progress development.